WESTERN RIO BLANCO METROPOLITAN RECREATION & PARK DISTRICT

Board of Directors Meeting Minutes

April 13, 2026

LOCATION	Western Rio Blanco Metropolitan Recreation & Park District

611 South Stanolind Avenue

Rangely, CO 81648

BOARD PRESENT: Jack Richens, Bryand Ellis, Jason Kurrasch, Jessy Powell, and Brielle Smuts

OTHERS PRESENT: Erin LeBleu, Administrative Assistant, Tim Webber, Director, and Richard Brannan

A.    CALL TO ORDER

a) Jason Kurrasch called the meeting to order at 6:00 p.m.

B.    PLEDGE OF ALLEGIANCE

C.    ROLL CALL

a) All board members are present.

D.    APPROVAL OF THE AGENDA

a) Brielle made a motion to approve. Bryan seconded; motion passed.

E.    PUBLIC INPUT

a) It was brought to Jason’s attention by people in the community that free golf and use of golf carts were happening after the course was closed but only for certain people. Tim will talk to Chris and get back with an answer.  Also, Richard got a new truck when the pool isn’t finished, it just doesn’t look good to the community. Tim stated the old truck was unsafe to drive, and there could be a possibility of selling it “as is”.

F.    APPROVAL OF PREVIOUS MEETING MINUTES

a) March 9, 2026- Jack made a motion; Brielle seconded. Motion Passed. Jason did mention that we are over budget significantly on account 803400 for the pool. A supplemental budget will be presented at either the May or June meeting. The new paint that is not added in account 803400 yet will be $48,000.00. Bryan asked if that was taken out to bid. Time said no it was not taken out and it’s the same people that are doing the slide.

G.   FINANCIALS

a) Brielle made a motion to approve March 13, 2026, financials; Jessy seconded the motion; motion passed.

H.   REPORTS

a) There is water in the pool, Richard started filling it last week. The slide people are here and will transition into the painting in the pool area. R&R Aquatics will be here to replace tiles in the hot tub. Once Rob with R&R is finished, we can continue filling the pool and get it circulating for a week. Once the pool has circulated CEM can come in with the chemicals and install the pumps. Hopefully in the next couple of months, we will have an open date. LE Dangler was up and filled the cracks in the wall to prepare for the painters. Ducey’s Electric was here and wired all the lights in. The garage door was put in. Richard said we have had a contractor here every week for the past month so that’s a good sign. The water in the pool was higher, but we did lose some water, Tim’s only thought is the pipes are just filling up. Jason asked if there was a way the shell of the pool could’ve moved but Tim said no. Richard said the greens at the golf course are going to be punched Wednesday or Thursday and things are looking good.

I. SUPERVISOR REPORTS

I.       NEW BUSINESS

a) Natalie has a quote for new lane lines. It’s around $6,300.00. We will follow up at the next board meeting. Tim talked about driving to Montana and picking them up and it would save up the shipping cost.

b) Jason asked about the DGF and if we need to follow up with the school before the next school year. Next year it’s supposed to be in the ballot. Tim is going to make a letter to send to the school and at the next board meeting it will be voted on.

J.     OLD BUSINESS

a) Frisbee Golf- It’s laid out just needs installed.

b) Tennis Court- Will be about $25,000.00 to replace it all. It’s still up in the air if it is replaceable since we      don’t make any revenue from it. Also, it will need to be made ADA compliant.

c) Fireworks are in the process of being ordered.

K.   OTHER

L.    EXECUTIVE SESSION

a) None

M.  ADJOURNMENT

a) Jack made a motion to adjourn the meeting; Jessy seconded the motion to adjourn; all were in favor- motion passed.  Meeting adjourned at 6:57 p.m.

Respectfully submitted						ATTEST:

_________________________________			____________________________________

Erin LeBleu, Admin. Assistant					Jessy Powell, Secretary